## Slide 1: WeMentor Team 197
      A website that collect people’s information and intelligently recommend online courses to them.
      API: LinkedIn
              Coursera
              Other online education website
                Mouwu Lin
                Shijing Qing
Yadi Yang

## Slide 2: Original goals for sprint 1

## Slide 3
        Static Template
                Log in
                Registration
                Main page
                User profile page
                User profile edit page
        Design Model and Form
        Design Urls
        Registration and login function
                Log in authentication
                Registration authentication
                Email verification
        Log in from LinkedIn
                LinkedIn authentication
                Data transformation
                Url redirection
        Automatically Generate Profile Function
                LinkedIn data extract
                LinkedIn data transfer
                LinkedIn data load into data model
        Create Profile Function
                Profile data definition
                Data validation
        Profile Update Function

## Slide 4: Plan for next sprint
Udacity courses integration
Course management
  General course objects
  User course management
Course search
Plan management